5/14/15

Matt, Tom, Eric, Tyler, Sumit, Pat

* Tyler sent CRB a list of tickets taken in sprint 2 that was supplied to him by Arun, slight variations from list circulated earlier by Sumit. All these tickets are with FAD for UAT and assigned to proper stakeholder
* Sumit will provide updated sprint schedule by Monday
* Feedback on sprint 2 due by Tuesday
* Tyler is coordinating review of Davis Edge tickets
* Brian and Matt will review shopping cart tickets
* Introducing Eric
  + Eric has JIRA, Tyler has set up meeting to add him to maintenance workflow and ORCI
* December package tickets need to be entered to JIRA
* August/September package?
  + At point of ticket entry, add desired monthly release
* Castillo content changes- ticket entered. Editorial will supply list of content corrections
* Test plan management- need to see test plan for global changes, and thresholds for testing
* Gradebook pagination- need ticket id for this and need to touch base on need
* Multiple instructor- Matt needs to share designs with stakeholders
* June maintenance overage time- needed 2 additional resources, Matt and Kirk will discuss with Kevin
* Running bug list to plan future releases for high to low priority bugs